Max D. Walker

Capella University

RSCH-V8927 Doctoral Project Development — Framework Development

Six-todo close: locks, Need match, no_change nest, QUAL heading map, next three tasks

Weekly SOP Run — 8 September 2026

Items marked NEW or HIGHLIGHT are new written efforts that were not present as steps in the prior data-collection draft. Paste Section 9 of the revision packet into the Project Plan. Use the interview protocol and artifact pipeline as appendices.

Offering: Dissertation Document Tracking Pack

SOP: [offering-sop-and-success-abstract.md](offering-sop-and-success-abstract.md) §3.3 (six weekly todos)

Share this file with an advisor or writing partner. It is not a new study.

Six todos — results

| Todo | Step | Result | Evidence |
| --- | --- | --- | --- |
| W1 | Open change log, then lifecycle | PASS | 00_CHANGE_LOG + 01_LIFECYCLE. LC-01–04 drafted/in progress. LC-05–11 not started. LC-01 blocked by advisor packet not yet accepted. |
| W2 | Confirm CH3 locks | PASS | n = 12 (not Origins 10–15). Spoken ITDR-GQI-INT-v0.1.1. VCST Need only. GQI + CIT + hybrid TA. Delve stores only. |
| W3 | Need OV vs markdown | PASS | 09_NEED_OV N-01–N-09 match [chapter-i-need-for-the-study.md](chapter-i-need-for-the-study.md). N-10 records the confirm. Markdown wins if Word drifts. |
| W4 | Interval backup or no_change | PASS | Coding not started. UL-0007 type=no_change. Folder docs/notion/interval-backups/2026-09-08-weekly/. |
| W5 | Share one artifact | PASS | This memo + downloads/WALKER_Weekly_SOP_Run_2026-09-08.docx. |
| W6 | QUAL Example4-1 map | PASS | 16_QUAL_MAP in the master xlsx. Need/methods drafted. IRB, recruitment, collection, analysis Not started. |

Locks re-stated (do not drift)

Specialization: PhD Business Management, Information Technology Management.

Needed construct: VCST (Freeman, Phillips, & Sisodia, 2020) — Need / What We Know only.

Operational lens: Mitchell et al. (1997) P, L, U. Lev is enacted combination, not a fourth attribute.

Implied PQ1 / PQ2 unchanged until official RQ labels lock.

Sample n = 12. Interviews only. SME 10–200. Named 36-month ITDRPaaS incident.

Parked: Christensen power triptych; Hinkley CAS; Gioia/Eisenhardt/Langley; Origins IQ-01; Origins n range.

Tomorrow’s three tasks (end-of-day SOP)

Paste the four Need paragraphs into the courseroom Alignment / Need node (do not stack a second set).

Add or verify one Chapter II REF- row with allowed-use filled (not a parked source).

Start the IRB packet from the revision-packet ethics / member-check / storage SOP — no recruitment.

What did not change

Spoken interview wording. n = 12. Instructor original Word. Codebook parents. No Delve coding this week (hence no_change, not a fake export).